# Project Planning & Scheduling Phase

| Date | 10th February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS84701 |
| Project Name | Project – Online Fraud Detection System |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Online Shopping | USN-1 | As a customer, I want the system to alert me if a suspicious transaction is detected on my account. | 5 | High | Arjun, Pranav |
| Sprint-1 |  | USN-2 | As a customer, I want the system to alert me the receiver is a potential scammer. | 5 | High | Kanishak, Aryan |
| Sprint-2 |  | USN-3 | As a customer, I should be able to flag the receiver as scammer. | 3 | Medium | Arjun, Pranav |
| Sprint-2 |  | USN-4 | As a user I can register for the application through entering email and password | 3 | High | Kanishak, Aryan |
| Sprint-3 | Administration | USN-1 | As an admin, I want to generate monthly reports on the accuracy of the fraud detection system. | 3 | High | Arjun, Pranav |
| Sprint-3 |  | USN-2 | As an admin, I want to view a dashboard summarizing all detected fraud attempts in the past month. | 2 | Medium | Kanishak, Aryan |
| Sprint-4 | Government | USN-1 | Government should be informed about potential scammers who are using fake credit cards, so that they can take legal actions. | 2 | Medium | Kanishak, Aryan |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 25 Oct 2023 | 29 Oct 2023 | 10 | 30 Oct 2023 |
| Sprint-2 | 6 | 4 Days | 30 Oct 2023 | 2 Nov 2023 | 16 | 2 Nov 2023 |
| Sprint-3 | 5 | 4 Days | 3 Nov 2023 | 6 Nov 2023 | 21 | 7 Nov 2023 |
| Sprint-4 | 2 | 3 Days | 7 Nov 2023 | 9 Nov 2023 | 23 | 9 Nov 2023 |
| Sprint-5 | 1 | 1 Day | 9 Nov 2023 | 9 Nov 2023 | 24 | 9 Nov 2023 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let us calculate the team’s average velocity (AV) per iteration unit (story points per day)

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.